Please check all that apply:

State Connected	☐

Operational	☐

Regulator Request	☒

Urgent Request	☐

(Requires Immediate EPMO review)

| Name of the Project/Initiative: | Centralized Cybersecurity Event Notification Portal Project |
| --- | --- |
| Project Sponsor(s): | Miguel Romero |
| Person Completing Proposal: | Koty Henry |
| Submission Date: | 05/26/2025 |

# OPPORTUNITY STATEMENT: When answering this question, please describe:

- Why do we need to implement this project?

- What problem are we trying to solve for?

- How do we know this IS a problem to solve for?

- Have we ever done something like this before?

In today’s rapidly evolving digital landscape, cybersecurity has become a critical concern for the insurance sector.  The insurance sector faces increasing pressure to respond swiftly and securely to escalating cyber threats. However, the current cybersecurity event notification process is fragmented, inconsistent across jurisdictions, and burdensome for both state insurance departments and licensees. As cybersecurity risks intensify, this lack of a unified, efficient reporting system hinders timely response, complicates compliance, and weakens stakeholder confidence.

To address these challenges, the NAIC has an opportunity to lead the development of a centralized cybersecurity event notification portal, designed to streamline and secure the exchange of critical cyber incident data between licensees and state insurance regulators. This initiative aligns with the Cybersecurity Event Response Plan (CERP) adopted in March 2024 and supports the implementation of Model Law #668 (MDL #668).

This portal initiative positions the NAIC as a leader in securing the insurance sector’s cyber resilience, modernizing regulatory oversight, and protecting sensitive data, while reducing regulatory burden and enhancing cross-jurisdictional coordination.

# PROPOSED SOLUTION: When answering this question, please describe:

- What is the proposed or “ideal” solution?

- What are the intended outcomes?

- Are there any “Hard” Dates to consider?

- Are there any known risks to account for?

Ideal Solution: The Cybersecurity (H) Working Group adopted the Cybersecurity Event Response Plan (CERP) on March 17, 2024. The CERP provides guidance to state insurance regulators on responding to cybersecurity events. Utilizing the NAIC’s Insurance Data Security Model Law #668 (MDL #668), the CERP guides the notification process as detailed in Section 6 of the model law.  The proposed solution is to develop a secure, centralized portal hosted by the NAIC to receive, manage, and track cybersecurity event notifications from licensed entities in states that have adopted MDL #668.

The portal would initially be built to facilitate the receipt of notifications for insurance company licensees with regulators and staff working to evaluate broader use of the portal for other applicable parties required to submit notices.

- Key Features – Initial Build

- Simplified approach using a single notification form.

- User/Licensee directed notification system (i.e., push system).

- Secure, role-based access for regulators and licensees

- Automated alerts, validation, and audit trail functionality

- Secure communications channel

- Development Proposal

- Step 1: Develop Centralized Portal
Develop a centralized portal for states that have adopted MDL #668, aligned with Section 6B and statutory requirements. Initial challenges include accommodating state-specific variations and limited support beyond MDL #668, despite broader notification needs.

- Step 2: Portal Testing Plan
Test the portal through cybersecurity event simulations and tabletop exercises to validate confidentiality and security protocols. This phase aims to inform industry stakeholders and support discussions on process adequacy and improvements.

Step 3: Implement & Survey State Utilization
Implement the portal for use by regulators and licensees. Survey utilizing the portal to understand adoption approaches, challenges, and successes. Insights will be shared through workshops and roundtables to foster collaboration and promote best practices.

- KEY RESOURCES: When answering this question, please describe:

- What resources/teams are required to deliver the solution?

- What is the projected resource level of estimates for each affected area?

# The success of a centralized cybersecurity event notification portal relies on the collaboration of both internal NAIC teams as well as a collaborative partnership with our regulators.  Projected resources needs for this initiative have been identified as follows:

- NAIC technical and cybersecurity teams for development and hosting

- Regulatory and legal input to align with state law variations

- Business analysts and project managers to oversee implementation

- Training and support staff for successful rollout and adoption

- Infrastructure Investment (servers/cloud services, licenses)

# EXISTING ALTERNATIVES: When answering this question, please describe:

- Do we have an in-house solution in place that COULD meet the existing need?

- Is a new purchase/build absolutely required to meet the project needs?

We do not have an in-house solution that can fully meet the existing needs. Hence, the need for this project request.

However, Appian provides a platform that could be configured to complete this project. Other platforms could be evaluated in the development process.

# VALUE PROPOSITION: When answering this question, please describe:

- Why should the organization invest in this initiative? - What value will be created by doing this? - What happens if we DON'T do this? - If applicable, please indicate the letter committee that adopted this project. Investing in this portal strengthens the NAIC’s leadership in cyber resilience, streamlines regulatory oversight, safeguards sensitive data, and improves coordination across jurisdictions—all while reducing the compliance burden on insurers. This project will demonstrate value proposition through the following: - Streamlined Compliance: Harmonizes multi-state reporting into a consistent process, reducing complexity for licensees and increasing reporting accuracy. - Improved Incident Response: Enables regulators to act faster and more effectively on credible cybersecurity threats. - Data Security & Confidentiality: Built-in protections meet or exceed Model Law requirements, encouraging greater adoption and trust. - Operational Efficiency: Reduces manual intake through emails and legacy systems, saving time and resources across jurisdictions. - Scalable Adoption: Early support from 5–10 states, with potential to exceed 1,000+ annual notifications and broader national adoption. - Cost Recovery Potential: An administrative fee model from licensees could recoup development and operational costs over time. If the project is not pursued there will continue to be duplicative regulatory efforts to investigate cybersecurity breaches and varying levels of security for submission of cybersecurity breach notifications...

# KEY SUCCESS METRICS: When answering this question, please describe:

- What key deliverables will make this project a success?

- How will we know when we are successful?

- What key metrics will be used to define “Doneness”?

- How will we test/validate metrics?

The key deliverables necessary to make this project a success would include developing a portal that:

- Meets both industry and regulator confidence requirements with regard to data security and confidentiality.

- Allows industry participants to submit cybersecurity notices to the majority if not all jurisdictions that have adopted Model #668.

- Allows each state regulator that has adopted Model #668 to receive all information necessary to meet the statutory reporting requirements of their jurisdiction.

- Allows both regulators and industry participants to satisfy their recordkeeping requirements through secure downloads of the information that is reported.

- Allows for both regulators and industry participants to securely upload information to the portal.

- Notifies regulators and industry participants via email when new information is available for viewing.

- Allows industry participants to share responses to one regulator with all regulators that have adopted Model #668.

To measure the success of the proposed centralized portal for cybersecurity event notifications, the following key metrics may be considered:

- Number of Cybersecurity Event Notifications: Track the total number of notifications received through the portal to assess adoption and usage.

- User Adoption Rate: Monitor the number of licensees and state insurance regulators using the portal and the growth rate of new users. Maybe consider qualifying the metric by saying something like “Adoption by at least 5 states in Year 1; goal to scale to 10+ within 2 years”

- User Satisfaction and Feedback: Collect and analyze feedback from users through surveys to measure satisfaction and identify areas for improvement.

- CUSTOMER SEGMENTS: When answering this question, please describe:

- What is the impact to the organization, members, another project or NIPR if this project is not approved?

- Who is the customer/member?  Who is your audience?

- Who are the business owners/stakeholders that will be impacted by this?

- Who are the end users?

Key stakeholders for this project are members and licensees who would submit notifications via the portal. The impact if the project is not approved is continued duplicative regulatory efforts to investigate cybersecurity breaches and varying levels of security for submission of cybersecurity breach notifications. Duplicative regulatory efforts can lead to increased costs for state regulators and the industry as cybersecurity breaches increase. For regulators, this may mean that increased staffing is necessary, or breaches are not adequately investigated. For industry this could mean that the cost of compliance is passed on to the consumers. Varying levels of security for submission of cybersecurity breach notifications could mean that notifications are subject to further potential for breaches.

- COST STRUCTURE: When answering this question, please describe:

- What known costs are associated with the project (i.e., Software, Hardware costs, etc.)

- Are there any 3rd party vendor costs to consider?

Staffing Options & Estimates:

- Description: A dedicated ITG delivery team with existing Appian development experience and no outside help. This team will not need startup and training time/costs; however, this option may not be feasible based on anticipated workloads.

Cost: $0 consulting costs; however, the team will be unavailable for other work.

Duration: 11-14 months

- Description: Appian outsourced development team. This option will involve internal staff working with and reviewing the deliverables, and the NAIC team should still be able to continue working on other commitments.

Cost: $2.5M - $3.6M

Duration: 9-11 months

- Description: An ITG delivery team with no Appian development experience and the assistance of two Appian Software Engineers and one Software Quality Engineer consultants. This approach enables the delivery team to complete current tasks within an extended timeframe while achieving cost savings. In addition, training and startup time allocated is included for a team new to Appian.

Cost: $800K - $930K

Duration: 12-14 months

# RISK MITIGATION: What risks should you mitigate to make the project successful?  When answering this question, please describe known risk factors associated with implementing this project, such as:

- Are there risks to achieving a high adoption? - Is this a new effort we’ve never done before? - Do we need to acquire innovative technology to implement?. As with any endeavor, this project may have exposure to certain risks. Risks may include but are not limited to: Risk; Mitigation Strategy. Incomplete adoption due to optional channels If not well implemented. The portal might inadvertently lose notifications to the path of least resistance if states leave e-mail or phone notifications as optional methods of notification leading to benefits not being fully realized.; Encourage DOI adoption with support/training and disable legacy methods gradually. Portal access restrictions by state regulations, which can limit breach coach or incident response firms from timely reporting.; Design flexible access controls and clarify authorized submitters. Training burden for DOIs and licensees, as DOIs and licensed entities will require training or member experiences may lead to frustration.; Deliver clear onboarding materials, documentation, and help desk support. Risk of unauthorized access or inappropriate access to NAIC data through the centralized portal.; Conduct thorough security and confidentiality testing with stakeholder input...

- Member Support: When answering this question, please document the members who are in support of this initiative.

Ensuring the alignment of the majority of members is crucial for the success of any initiative. The new EPMO project process is structured to foster collaboration and build consensus through a transparent, phased approach:

- The proposal will first be presented to the Cybersecurity (H) Working Group, providing a focused forum for subject matter experts and key stakeholders to evaluate the initiative, raise concerns, and offer recommendations. This early engagement ensures technical and operational considerations are addressed before moving forward.

- Following the Working Group’s input, the proposal will advance to the Innovation, Cybersecurity, and Technology (H) Committee for broader member review. This step allows for strategic alignment across the organization to ensure that all members have an opportunity to provide feedback and influence the direction of the project.

# PROJECT DEPENDENCIES: Is this project dependent on other projects or initiatives?  If yes, please list.

# No, this project does not depend on other projects or initiatives.

# HARD DEADLINES: Is there a deadline driving this project?   ☐YES    ☒NO     If yes, what is it?

# REVENUE STREAMS/SOURCES: When answering this question, please describe:

# Will this effort generate additional revenue or cost money to implement? ☐YES ☒NO Unlikely at this time. # If so, what is the revenue projection?

# Could an additional fee be charged to recoup costs and/or are there future budgetary cost savings?     ☒YES    ☐NO

# Will NIPR share costs?   ☐YES    ☒ NO     If yes, indicate your rationale and list the NIPR contact.

- Provide high-level estimates for the initial and future costs associated with this project.

# Please insert additional rows if needed.

| Software Licenses and/or Subscriptions – Type (include maintenance on separate line) | Number Requested | Individual Cost | Starting Month and Year | Length of Initial Term | % Allocated to NIPR |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  | 3-Year |  |
|  |  | $ |  |  |  |
| TOTAL |  | $ |  |  |  |

| Hardware Purchases – Type (include maintenance on separate line) | Number Requested | Individual Cost | Starting Month and Year | Length of Initial Term (maintenance only) | % Allocated to NIPR |
| --- | --- | --- | --- | --- | --- |
|  |  | $ |  |  |  |
|  |  | $ |  |  |  |
| TOTAL |  | $ |  |  |  |

| Consulting – Staff Aug. Position Title (each requested consultant on its own line) | Proposed Hourly Rate or Fixed Engagement | Estimated Hours for Contract Term | Length of Contract Term | Starting Month and Year | % Allocated to NIPR |
| --- | --- | --- | --- | --- | --- |
|  | $ |  |  |  |  |
|  | $ |  |  |  |  |
| TOTAL | $ |  |  |  |  |

| Consulting – Prof. Services Position Title (each requested consultant on its own line) | Proposed Hourly Rate or Fixed Engagement | Estimated Hours for Contract Term | Length of Contract Term | Starting Month and Year | % Allocated to NIPR |
| --- | --- | --- | --- | --- | --- |
| TOTAL |  |  |  |  |  |

| Training / Conferences / Certifications - Type | Number Requested | Individual Cost | Month and Year Attending or Start of Subscription | Is this an annual subscription. (Yes / No) | % Allocated to NIPR |
| --- | --- | --- | --- | --- | --- |
|  |  | $ |  |  |  |
|  |  | $ |  |  |  |
| TOTAL |  | $ |  |  |  |

| Travel – Purpose and Location if Known | Number Individuals Traveling | Number of Nights per Individual | Individual Cost from Current Travel Matrix | Month and Year of Travel |
| --- | --- | --- | --- | --- |
|  |  |  | $ |  |
|  |  |  | $ |  |
| TOTAL |  |  | $ |  |

| New Headcount Requests – Job Description Title | Number Requested | Proposed Salary | Starting Month and Year |
| --- | --- | --- | --- |
|  |  | $ |  |
|  |  | $ |  |
| TOTAL |  | $ |  |

# What assumptions have been factored into the project estimates?

• It is assumed that the number of workforce identities will remain consistent at 1,000 over the 3-year term. While this number is currently accurate, the NAIC may experience growth.. • The estimates assume that the implementation and integration of the IAM tool with existing systems (Active Directory, Okta, eDirectory, Workday) will be completed within the planned timeline without significant delays.. • It is assumed that internal teams, including the IAM team and identity teams, will be available and have the necessary expertise to support the implementation and integration efforts.. • The estimates assume that the selected IAM tool will be compatible with our existing identity systems and will not require significant additional customization or development. - The cost estimates do not include Phase II, which will address external access for members and customers. - The cost estimates do not include a managed service offering for ongoing support. We may choose to purchase this offering in the future..

# Please indicate the staff resources needed for this project in the table below.

Please insert additional rows if needed. Only technical hours will be tracked for the project.

Replace 0 with numbers. Highlight Total Number, Right click, Update field.

| Internal Resources | Area/Team | Number/Type (Ex: 2-Analysts, 3-SE) | Total Estimated Hours |
| --- | --- | --- | --- |

# What is your confidence level in the above estimates? Low estimates will not be considered by the EPMO.

☐ HIGH Please comment: ☐ MEDIUM Please comment:

# Does the project include any of the following: PII/MNPI/other confidential information, attachments or ad-hoc data access?  ☐YES    ☐NO

If yes, please provide details regarding the confidential information, size, and number of attachments/retention period or ad-hoc data access needs.

•. •. •. •.

For EPMO use only – do not fill out.

| Account Description | Account Code / Dept | Total Expense for Initial Budget Year | Estimated Expenses for Following Year | Total Capital for Item (if Applicable) | Starting Month of Amortization or Depreciation | Length of Term | % Allocated to NIPR |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | $ | $ | $ |  |  |  |
|  |  | $ | $ | $ |  |  |  |
| Totals for EPMO spreadsheet |  | $ | $ | $ |  |  |  |
| Totals for NAIC |  | $ | $ | $ |  |  |  |
| Totals for NIPR |  | $ | $ | $ |  |  |  |